Meeting Protocol

Project	HQ Evaluator
Date	23.02.2015
Participants	Tobias Schäuble, Attila Horvath, André Gasser

Discussed Topics

Purpose of the App	The main purpose of the app is to give the user advice on where to live and where to avoid living due to several environmental factors (motorways, airports, shopping malls, etc..). See document „Minimal Project Description.odf“ for details.
Scope	We will provide three sets of data for the user to play with: / Motorwayss / Motorway entries/exits / Nuclear power plants
Architectural Decisions	Layer data will be kept server-side in a meaninful data structure (to be decided). / Data is transferred using JSON/HTTP REST web service. / By default, the users' current location is used to present the map, if no location services are available, a default view must be provided.
UI/Navigation	We provide sliders for each category of data, ranging from „avoid“ over „neutral“ to „nearby“. / The way, how the map is being colored by the app is described in a separate document called „Map Coloring .ods“
Next Steps	Finalize short abstract for Mr. Fiedler (Tobi will send it to him by email). / Attila is going to invest on current mapping components for Android. / Discuss how data shall be transferred between the client and the server (all, partial, what, when). / Think about a meaningful data structure to be used to store data server-side. / Discuss on how to lay a raster over a map.
Next Appointment	Discussion of preliminary results, 02.03.2015, 16:00 Uhr, / Sihlhof, Rm 305